REGS-CHECKER

AI Legal Corpus & Regulatory Obligation Extractor

Developer Handoff Document  |  March 2026

Prepared for: Incoming Developer

Prepared by: Project Owner (with AI assistance)

# 1. Project Overview

Regs-checker is a backend system designed to automatically ingest US state regulatory documents, extract legal obligations using AI, and store them in a structured database for compliance analysis. The end goal is a searchable, continuously updated corpus of regulatory obligations that can be queried by jurisdiction, subject area, and obligation type.

## What Has Been Built

| Component | Status | Notes |
| --- | --- | --- |
| FastAPI Backend | ✅ Complete | Running at localhost:8000, health endpoint working |
| PostgreSQL (local) | ✅ Complete | Running in Docker, all tables created |
| Supabase (cloud DB) | ✅ Complete | All tables migrated, ready for production data |
| MinIO File Storage | ✅ Complete | Running locally, buckets created |
| Database Schema | ✅ Complete | All tables, indexes, enums — migration 14c51c9b2e02 |
| Anthropic API Key | ✅ Complete | Loaded in .env, ready for extraction calls |
| Alembic Migrations | ✅ Complete | Migration file committed, upgrade head applied |
| Dagster (scheduler) | ⚠️ Partial | YAML syntax error on line 24 — backtick character |
| Ingestion Connectors | ❌ Not built | Core remaining work — fetches regulations from web |
| Front-end Dashboard | ❌ Not built | No UI yet — needed for non-technical use |

## Tech Stack

- Python 3.11 + FastAPI — REST API layer

- PostgreSQL 16 — primary database (local Docker + Supabase cloud)

- MinIO — S3-compatible file storage for raw document artifacts

- Dagster — pipeline orchestration and scheduling (partially working)

- Alembic — database migrations

- Anthropic Claude API — AI extraction of legal obligations

- Docker Compose — all services containerized

# 2. Repository & Local Setup

## Repository

- GitHub: https://github.com/jbloewencolon/regs-checker

- Local path: D:\Google Drive\Projects\Current or Ongoing\1 - AI Alt Lab\Apps\Complaince Dashboard\Law and Regs DB\regs-checker\

## Key Files

- docker/docker-compose.yml — defines all services

- docker/Dockerfile — container build instructions

- docker/dagster.yaml — Dagster config (has bug on line 24, see Phase 1)

- alembic/versions/14c51c9b2e02_initial_tables.py — database migration

- .env — environment variables (never commit to Git)

- pyproject.toml — Python dependencies and build config

## Environment Variables (.env)

Required .env variables REGS_DEBUG=true REGS_DATABASE_URL=postgresql://postgres:PASSWORD@db.wjxlimjpaijdogyrqtxc.supabase.co:5432/postgres REGS_S3_ENDPOINT_URL=http://localhost:9000 REGS_S3_ACCESS_KEY=minioadmin REGS_S3_SECRET_KEY=minioadmin REGS_ANTHROPIC_API_KEY=<key is set — do not change> REGS_EXTRACTION_MODEL=claude-sonnet-4-20250514 NOTE: DAGSTER_DATABASE_URL should be added — see Phase 1 below.

## To Start the System

Run from the project root:

Start command docker compose -f docker/docker-compose.yml up --build API will be available at: http://localhost:8000 API docs (Swagger UI): http://localhost:8000/docs MinIO console: http://localhost:9001 (minioadmin / minioadmin)

# 3. Developer Work Plan

PHASE 1: Fix Dagster

Estimated time: 1–2 hours

Dagster is the pipeline scheduler — it's what will eventually run the ingestion jobs on a schedule. It's currently failing due to two issues:

Issue A: Backtick in dagster.yaml (line 24)

There is an illegal backtick character on line 24 of docker/dagster.yaml causing a YAML parse error. Open the file and remove it.

Issue B: Dagster reads REGS_DATABASE_URL from .env instead of its own variable

Dagster is picking up the Supabase URL from .env and trying to connect to it, but Docker containers cannot reach external hosts. Fix: add DAGSTER_DATABASE_URL to both dagster services in docker-compose.yml, pointing to the local postgres container:

Add to dagster-webserver and dagster-daemon environment sections DAGSTER_DATABASE_URL: postgresql://regs:regs@postgres:5432/regs_checker REGS_DATABASE_URL: postgresql://regs:regs@postgres:5432/regs_checker REGS_S3_ENDPOINT_URL: http://minio:9000

Also verify dagster.yaml uses ${DAGSTER_DATABASE_URL} (not ${REGS_DATABASE_URL}) in all three storage sections.

PHASE 2: Build LegiScan Ingestion Connector

Estimated time: 3–5 days

This is the most important remaining work. The database schema is fully ready — we just need something to put data into it. LegiScan is the recommended starting point because it covers all 50 US states, has a free API tier, and is well-documented.

Step 1: Get a LegiScan API Key

Sign up at legiscan.com/legiscan-api. The free tier gives 30,000 requests/month which is enough to start.

Step 2: Add to .env

Add this to .env LEGISCAN_API_KEY=your_key_here

Step 3: Build the connector

Create a new file: src/connectors/legiscan.py

The connector needs to do the following:

- Call the LegiScan API to get a list of sessions for target states

- For each session, fetch the bill list

- For each bill, fetch the full bill text and metadata

- Store the raw document in MinIO (raw-artifacts bucket)

- Create records in the database: sources → document_families → document_versions → ingestion_jobs → raw_artifacts

Step 4: Target states to start with

Prioritize these states for the first connector run (adjust based on business need):

- California — most active regulatory state

- Texas — high volume, broad industry impact

- New York — financial and healthcare regulations

- Florida — insurance and environmental regulations

LegiScan API endpoints to use GET /api/?op=getSessionList&state=CA&key=YOUR_KEY GET /api/?op=getMasterList&session_id=XXX&key=YOUR_KEY GET /api/?op=getBill&id=XXX&key=YOUR_KEY GET /api/?op=getBillText&id=XXX&key=YOUR_KEY Full docs: https://legiscan.com/legiscan-api/documentation

PHASE 3: Build AI Extraction Pipeline

Estimated time: 2–3 days

Once documents are ingested, we need the AI to read them and extract structured obligations. The Anthropic API key is already configured. This phase wires it up.

What extraction should produce

For each normalized text chunk, the AI should identify and store:

- Obligations — what entities are required to do

- Definitions — key terms defined in the regulation

- Thresholds — numeric limits, deadlines, quantities

- Exceptions — conditions under which obligations don't apply

- Actors — which entities (companies, agencies, persons) the rule applies to

Implementation

- Chunk ingested documents into normalized_source_records (one record per section/paragraph)

- For each chunk, send to Claude API with a structured extraction prompt

- Parse the JSON response and write to the extractions table

- Set review_status = 'pending' for all new extractions

Suggested extraction prompt structure System: You are a legal analyst. Extract structured obligations from regulatory text. Respond ONLY in JSON with this schema: { obligations: [], definitions: [], thresholds: [], exceptions: [], actors: [] } User: REGULATORY TEXT: {chunk_text} JURISDICTION: {jurisdiction_code} SOURCE: {document_title}

The model to use is already set in .env: claude-sonnet-4-20250514. For cost efficiency, consider claude-haiku-4-5 for initial bulk extraction and claude-sonnet for higher-priority documents.

PHASE 4: Build Simple Front-End Dashboard

Estimated time: 3–5 days

The project owner is non-technical, so a browser-based UI is essential for daily use. This does not need to be elaborate — a simple read-only dashboard is sufficient to start.

Minimum viable dashboard screens

- Home — summary stats: total obligations, documents ingested, states covered, last updated

- Browse Obligations — filterable table by state, subject area, obligation type, review status

- Document View — show a specific regulation with its extracted obligations highlighted

- Review Queue — list of extractions awaiting human review, with approve/reject buttons

Recommended tech

- Next.js or plain React — fast to build, easy to deploy

- Connect directly to the FastAPI backend at localhost:8000 (or the Supabase URL in production)

- For a very fast start, consider Retool or Supabase Studio as a no-code option for internal dashboards

Tip: Use Supabase Studio as a stopgap While the custom dashboard is being built, the project owner can browse and search data using Supabase Studio at https://app.supabase.com — it provides a spreadsheet- like view of all database tables with filtering and search. No coding required. Project: regs-checker ¦ Org: JLC ¦ Project ID: wjxlimjpaijdogyrqtxc

PHASE 5: Automate with Dagster Schedules

Estimated time: 1–2 days (after Phase 2 & 3)

Once the connectors and extraction pipeline work manually, wrap them in Dagster jobs so they run automatically on a schedule.

- Daily ingestion job — fetch new/updated bills from LegiScan for all target states

- Extraction job — process any newly ingested documents that haven't been extracted yet

- Alert job — notify the project owner when high-confidence obligations are added in priority subject areas

# 4. Database Schema Reference

All tables exist in both the local PostgreSQL instance and Supabase. Migration ID: 14c51c9b2e02.

## Table hierarchy (in dependency order)

- sources — where a document came from (e.g. California Legislature)

- document_families — a specific law or regulation (e.g. AB 1234)

- document_versions — a version of that law (e.g. as amended 2025)

- raw_artifacts — the actual downloaded file, stored in MinIO

- ingestion_jobs — tracks the fetch/parse status

- normalized_source_records — chunked text, ready for AI

- extraction_jobs — tracks an AI extraction run

- extractions — the AI's structured output (obligations, definitions, etc.)

- applicability_conditions — conditional logic attached to obligations

- obligation_dependencies — relationships between obligations

- review_queue / review_actions — human review workflow

- api_keys — for securing the API

- export_jobs — for bulk data exports

# 5. Notes & Context

Important Security Note The Supabase password was briefly exposed in chat logs during setup. Please verify the current password is a fresh one and rotate it if needed. Never commit the .env file to Git — it is already in .gitignore.

## Things to commit to Git before starting

- alembic/versions/14c51c9b2e02_initial_tables.py — the migration file was generated locally but may not be committed yet

- Run: git add alembic/versions/ && git commit -m "add initial tables migration" && git push

## Recommended first session

- Fix Dagster (Phase 1) — 1–2 hours, unblocks everything else

- Get LegiScan API key and test a single API call manually

- Build a minimal connector for one state (California) end to end

- Verify data shows up in Supabase Studio before scaling

Questions? The project owner can provide access to Docker logs, the .env file, and the Supabase project.